# BeVvip Project Management Master Document

Custom GPT and Standalone App
Updated with current live URLs, repository reference, architecture notes, and remaining project gaps.

| Primary app URL | Secondary app URL | Repo |
| --- | --- | --- |
| bevvip-concierge.vercel.app | bevvip-concierge-b66yh9i6z-aspentraveladvisors-projects.vercel.app | github.com/AspenTravelAdvisors/bevvip-concierge |

# Plain-English Project Brief

What the app does

Acts as a luxury travel concierge for hotels, villas, cruises, tours, and private jet journeys. It recommends preferred-partner style options, frames VIP benefits and estimated pricing, and tries to move the user toward either a booking link or advisor handoff.

Stack being used

Custom GPT instructions for the ChatGPT version. Standalone web app deployed on Vercel. Front end is largely a single static HTML/CSS/JavaScript page in public/index.html. Backend is a Node-based Vercel serverless function at api/chat.js that proxies requests to the OpenAI chat completions API. Google Maps, Places, and Street View are used for hotel discovery and map presentation.

Current URLs

Custom GPT: https://chatgpt.com/g/g-69c57cf49b408191a40d144031263b52-luxury-travel-vip-perks-aspen-travel-advisors
Standalone app primary: https://bevvip-concierge.vercel.app
Standalone app secondary / deployment URL: https://bevvip-concierge-b66yh9i6z-aspentraveladvisors-projects.vercel.app
Repository: https://github.com/AspenTravelAdvisors/bevvip-concierge
Referenced brand and booking destinations in logic: BeVvip.com, VipTravelAi.com, Virtuoso advisor links under brianharris

Major features

Luxury travel chat interface; recommendation generation; Virtuoso-style benefit framing; booking-link token generation; hidden BEVVIP_HOTELS payload parsing; interactive hotel map; hotel cards; Street View and photo enrichment; mobile tab experience; advisor / white-glove CTA structure.

What is working

Clear luxury positioning and consistent premium brand voice. Working Vercel deployment pattern. A functional api/chat proxy to OpenAI. Prompt logic that can generate Virtuoso booking tokens. Front-end parsing for hidden hotel tags that can drive map and hotel-card rendering.

What is broken

The Custom GPT and the standalone app do not obey the same product rules. The Custom GPT is written as a browse-first, live-rate concierge when dates are provided. The standalone app explicitly says browsing is unavailable and relies on estimate-only behavior. There is no real supplier API, Virtuoso API, booking engine integration, CRM, advisor-handoff workflow, auth, durable session state, or analytics pipeline. Core UI behavior is still fragile because it depends on the model emitting exact formatting, markdown tables, tokens, and hidden JSON-like tags.

What matters most next

First, create one source of truth for product behavior and decide whether this product is mainly a lead-generation concierge or a true booking workflow. Then stabilize the response contract, add lead capture and advisor handoff, define analytics, and connect recommendations to real inventory, advisor operations, or both.

# Architecture Notes

Current product surfaces

• Custom GPT: runs inside ChatGPT and is controlled mainly through long-form prompt instructions.

• Standalone app: deployed on Vercel, with a static front end and a single Node serverless chat endpoint.

• The two surfaces currently share brand intent but not the same operating behavior.

Current standalone app flow

• User enters a query in the browser chat UI.

• Front end posts messages to /api/chat.

• Vercel function prepends a large system prompt and calls OpenAI chat completions with model gpt-4.1.

• Response streams back to the browser.

• Front end expands VHOTEL / VCRUISE / VTOUR tokens into booking links.

• Front end parses the hidden BEVVIP_HOTELS payload and uses Google services to enrich and render map results.

Known architecture issues

• No shared canonical rules file or behavior spec between GPT and app.

• No structured backend schema returning machine-safe JSON plus human-readable prose.

• No persistence layer for users, sessions, saved trips, or lead records.

• No CRM or advisor-routing sink.

• No analytics or observability layer.

• No real-time availability, pricing, or supplier inventory connection.

• Heavy dependence on prompt formatting rather than application contracts.

Recommended target architecture

• One canonical product rules document or config shared across all surfaces.

• Front end broken into maintainable components instead of one large HTML file.

• Backend orchestration layer that returns both structured JSON and rendered narrative text.

• Lightweight database for sessions, leads, preferences, and event logs.

• Advisor handoff form with email/CRM integration.

• Analytics on prompts, clicks, map interactions, profile unlock clicks, and handoff conversions.

• Future supplier or booking integrations only after the behavior contract is stable.

# What Is Still Missing

These are the remaining gaps that would materially improve the master document and make the project easier to manage.

| Missing item | Why it matters |
| --- | --- |
| Production decision | Which Vercel URL is the intended production URL, and whether a custom domain will sit on top of it. |
| Source of truth | A short rules spec that both the Custom GPT and app must follow so they stop diverging. |
| Environment inventory | Which secrets are in use now besides OPENAI_API_KEY and Google keys, and where each one is stored. |
| Advisor handoff destination | Where leads should actually go today: email only, form, CRM, spreadsheet, or another system. |
| Analytics target | What success means in practice: booking-link clicks, advisor emails, profile unlocks, form fills, or completed bookings. |
| Model policy | Whether gpt-4.1 remains the intended model, and how model changes will be tested and approved. |
| Error handling policy | What the app should do when the model output is malformed, token links fail, maps fail, or no valid hotel payload is returned. |
| Roadmap owner | Who owns prompt logic, code changes, deployment, copy, and advisor workflow decisions. |

# Priority Order

• Converge Custom GPT and standalone app behavior.

• Lock the product brief and operating rules.

• Stabilize code structure and output contracts.

• Add lead capture and advisor handoff.

• Add analytics and observability.

• Connect real travel data and booking or inventory systems.

Document basis: Custom GPT instructions supplied by the user and the uploaded standalone app code bundle, including api/chat.js, public/index.html, package.json, and vercel.json.