BeVvip Project Management Master Document

Updated to reflect revised Custom GPT strategy, routing paths, and shared business-logic architecture.

Plain-English Project Brief

What the app does. Acts as a luxury-only travel concierge for hotels, villas, cruises, tours, and select high-end experiences. It helps users discover the best value within luxury, frames VIP benefits and planning-range pricing when needed, and moves them toward the right next step: self-serve browsing, BeVvip brand handoff, or direct advisor outreach.

Stack being used. Custom GPT instructions for the ChatGPT version. Standalone web app deployed on Vercel. Front end is largely a single static HTML/CSS/JavaScript page in public/index.html. Backend is a Node-based Vercel serverless function at api/chat.js that proxies requests to the OpenAI chat completions API. Google Maps, Places, and Street View are used for hotel discovery and map presentation.

Current URLs

Custom GPT: https://chatgpt.com/g/g-69c57cf49b408191a40d144031263b52-luxury-travel-vip-perks-aspen-travel-advisors

Standalone app primary: https://bevvip-concierge.vercel.app

Standalone app secondary / deployment URL: https://bevvip-concierge-b66yh9i6z-aspentraveladvisors-projects.vercel.app

Repository: https://github.com/AspenTravelAdvisors/bevvip-concierge

Hotel booking/search path: VipTravelAi.com (password = VIP)

Experiences / tours / cruises landing path: https://www.virtuoso.com/advisor/brianharris

Advisor / brand handoff paths: BeVvip.com and Book@BeVvip.com

Major features

Luxury travel chat interface

Recommendation generation

Preferred-partner and Virtuoso-aligned positioning

Booking-link token generation

Hidden BEVVIP_HOTELS payload parsing

Interactive hotel map

Hotel cards

Street View and photo enrichment

Mobile tab experience

Advisor / white-glove CTA structure

What is working

Clear luxury positioning and consistent premium brand voice

Working Vercel deployment pattern

Functional api/chat proxy to OpenAI

Prompt logic that can generate Virtuoso booking tokens

Front-end parsing for hidden hotel tags that can drive map and hotel-card rendering

Updated Custom GPT strategy that better matches the intended business model: luxury-only qualification, value-within-luxury framing, and cleaner routing into search or advisor handoff

What is broken

The Custom GPT and the standalone app still do not obey the same business rules in practice

The Custom GPT has now been revised toward discovery, qualification, and routing, but the standalone app may still reflect older prompt assumptions

The app still relies on fragile model formatting, markdown tables, tokens, and hidden JSON-like tags

There is no real supplier API, Virtuoso API, booking engine integration, CRM, advisor-handoff workflow, auth, durable session state, or analytics pipeline

Lead capture and advisor routing are still more of a CTA than a complete operational system

What matters most next

Create one source of truth for business logic, not one identical experience across surfaces. The Custom GPT should function as a discovery and qualification concierge inside ChatGPT, while the standalone app should function as the more structured conversion layer with cleaner formatting, lead capture, and advisor handoff. Then define a shared rule set for recommendation standards, pricing disclosure, partner and perks language, escalation triggers, and success metrics so the two experiences stay strategically aligned without becoming clones. From there, stabilize the app’s output contract, add lead capture and advisor routing to BeVvip.com and Book@BeVvip.com, define analytics, and connect recommendations to real inventory, advisor operations, or both.

Architecture Notes

Current product surfaces

Custom GPT - Runs inside ChatGPT, is controlled mainly through long-form prompt instructions, and is now positioned as a luxury-only discovery and qualification surface.

Standalone app - Deployed on Vercel, uses a static front end with a single Node serverless chat endpoint, and should become the more structured conversion surface.

Important alignment principle - The two surfaces should share one business brain, not one identical user experience. Shared elements should include brand promise, luxury threshold, recommendation rules, pricing disclosure logic, value framing, and handoff triggers. Surface-specific differences can include tone, pacing, output format, and how aggressively each flow pushes toward conversion.

Current standalone app flow

User enters a query in the browser chat UI.

Front end posts messages to /api/chat.

Vercel function prepends a large system prompt and calls OpenAI chat completions with model gpt-4.1.

Response streams back to the browser.

Front end expands VHOTEL / VCRUISE / VTOUR tokens into booking links.

Front end parses the hidden BEVVIP_HOTELS payload and uses Google services to enrich and render map results.

Current Custom GPT flow

User discovers or opens the Custom GPT inside ChatGPT.

GPT asks up to a few qualification questions as needed.

GPT narrows to true-luxury, Virtuoso-aligned, or preferred-partner options.

GPT frames recommendations around value within luxury rather than cheapest price.

GPT routes the user toward the correct next step: continue in chat, browse hotel inventory on VipTravelAi.com (password = VIP), browse experiences, tours, or cruises through the Brian Harris Virtuoso page, or hand off to BeVvip.com / Book@BeVvip.com for advisor-led planning.

Known architecture issues

No shared canonical rules file or behavior spec between GPT and app

No structured backend schema returning machine-safe JSON plus human-readable prose

No persistence layer for users, sessions, saved trips, or lead records

No CRM or advisor-routing sink

No analytics or observability layer

No real-time availability, pricing, or supplier inventory connection

Heavy dependence on prompt formatting rather than application contracts

No formal distinction in code yet between exploratory, structured-shopper, and high-touch routing paths

Recommended target architecture

One canonical business-rules document or config shared across all surfaces

Front end broken into maintainable components instead of one large HTML file

Backend orchestration layer that returns both structured JSON and rendered narrative text

Lightweight database for sessions, leads, preferences, and event logs

Dedicated advisor handoff flow feeding BeVvip.com and Book@BeVvip.com

Analytics on prompts, clicks, map interactions, VipTravelAi click-outs, Virtuoso click-outs, and handoff conversions

Future supplier or booking integrations only after the behavior contract is stable

What Is Still Missing

Production decision: which Vercel URL is the intended production URL, and whether a custom domain will sit on top of it

Source of truth: a short rules spec that both the Custom GPT and app must follow so they stop diverging

Environment inventory: which secrets are in use now besides OPENAI_API_KEY and Google keys, and where each one is stored

Advisor handoff implementation: whether BeVvip.com and Book@BeVvip.com are just destinations today or part of a structured capture workflow

Analytics target: what success means in practice: VipTravelAi clicks, Virtuoso clicks, advisor emails, form fills, or completed bookings

Model policy: whether gpt-4.1 remains the intended model, and how model changes will be tested and approved

Error handling policy: what the app should do when the model output is malformed, token links fail, maps fail, or no valid hotel payload is returned

Roadmap owner: who owns prompt logic, code changes, deployment, copy, and advisor workflow decisions

Priority Order

Lock the shared business logic between Custom GPT and standalone app

Update the standalone app prompt and response contract to match the new GPT strategy

Stabilize code structure and output contracts

Implement real lead capture and advisor handoff

Add analytics and observability

Connect real travel data and booking or inventory systems